**Nikita Khabya**

nikitakhabya03@gmail.com

**> Timeline**

* Day 1
  + Understand and analyse the requirements of the project
  + Set up Next.js + Typescript Project. Install required packages & Dependencies
  + Build a web scraper using Node.js (Next.js API routes) & Cheerio
  + Run a script to populate the Postgres database with the scraped data
* Day 2
  + Set up a batch process that triggers every week at 6 AM Korea Standard Time to run the scraper and re-populate the DB
  + Setup the layout for the frontend of the website
    - Create a 2-column layout
      * Sidebar – Categories Listing
      * Main section – Books Listing
  + Implement Filter books by category feature
  + Implement a Search books by title / author feature
* Day 3
  + Make the entire website mobile responsive so it looks good on smaller devices
  + Iterate & improve the design of the books listing page
  + Add finishing touches to the website
* Day 4
  + Perform SEO for the website and books listed
  + Handle Deployment of the website